PHASE 4

# Project Planning

Project: AI WeatherWise – Deliver intelligent weather forecasts and insights

This phase converts the identified requirements and design into a practical development sequence. The plan follows the actual modules present in the supplied repository.

# 1. Development Work Breakdown

| Step | Planned work | Output |
| --- | --- | --- |
| 1 | Project setup and dependency installation | Node.js project, package.json and required dependencies. |
| 2 | Environment configuration | PORT, MongoDB URI, JWT secret, OpenWeatherMap key, and Gemini key configuration. |
| 3 | Database layer | MongoDB connection plus User and Location Mongoose models. |
| 4 | Authentication | Register, login, profile, bcrypt hashing, JWT generation and verification. |
| 5 | Location management | Protected favorite-location CRUD APIs. |
| 6 | Weather service | Public current-weather endpoint with OpenWeatherMap integration and fallback. |
| 7 | AI service | Protected weather summary and recommendation endpoints with Gemini and fallback logic. |
| 8 | API testing | Postman collection covering authentication, locations, weather, and AI endpoints. |
| 9 | Execution and demonstration | Run the server, verify endpoints, and record the project demonstration. |

# 2. Suggested Execution Order

Install dependencies with npm install.

Configure MongoDB and the required environment variables.

Start the backend using npm run dev or npm start.

Verify that MongoDB connects before accepting requests.

Test registration and login first to obtain a JWT.

Use the token for protected profile, location, and AI endpoints.

Test the public weather endpoint.

Verify fallback behavior if external API keys are not available.

Run the complete Postman flow and capture screenshots/video evidence.

# 3. Project Risks and Mitigation

| Risk | Project-supported mitigation |
| --- | --- |
| Missing OpenWeatherMap key | Use deterministic local mock weather data. |
| Missing/invalid Gemini key or Gemini error | Use local rule-based summary/recommendation generation. |
| Invalid/expired/missing JWT | Reject protected requests with an authorization response. |
| Duplicate favorite location | Check existing user/city/country combination before creation/update. |
| Database connection failure | Abort server startup when the initial MongoDB connection fails. |

# 4. Completion Criteria

Server starts successfully and connects to MongoDB.

Authentication endpoints work and protected routes reject missing/invalid tokens.

Favorite-location CRUD operations work for the authenticated user.

Weather retrieval returns the expected weather fields.

AI summary and recommendation endpoints return generated or fallback results.

Postman collection can be used to demonstrate the complete API flow.